## Slide 1: Cori Update
Tina Declerck
26 January 2017

## Slide 2: Status
DataWarp available to all users.
KNL limited access for all users
Working with Cray on node failure issues
KNL node re-provisioning to different modes disabled while working on stability issues
Several projects ongoing
  DTN nodes should have access to /global/cscratch1 soon – currently in test
  Alternate MDSs - Asking users to move their data
    Filesystem purging will start soon
  Preparation for addition of 2 KNL cabinets

## Slide 3: Schedule
Quarterly maintenance – Feb 6 – 7
  Several patches will be installed
    Fixes for DataWarp
    Improvements in HSN quiesce timing expected
  New CDT (Cray Development Toolkit)
Installation of two cabinets Feb 28 – Mar 2
Upgrade OS – Not yet scheduled;
  Likely sometime mid-Feb – mid-Mar
  Will likely require at least 2 days of downtime
  Includes several fixes to improve system stability and scalability